**Test Result Report**

**1.Introduction**

* **Feature:** Online currency calculator
* **Dates:** 7.02.2025 – 9.02.2025
* **QA engineer(s) / QA team:** Dmitry Ulasevich
* **Goal:** Checkonline currency calculator functions correctly

**2.Testing area**

* **Testing done**

**☑** UI

**☑** Filtering

**☑** Currencies calculations

* **Testing not done**

**🗵** Mobile

**🗵** Performance

**🗵** API

* **Testing variables**

**Environment:** Production

**Operation system(s):** Windows 11

**Browsers:** Chrome, Edge, Firefox (combined)

**Roles:** Private account

**3.Testing**

* **Type:** Smoke, Functional
* **Approach:** Manual

**4.Testing results**

* **Summary**

|  |  |  |
| --- | --- | --- |
| *Metric* | *Number* | *Percent* |
| **Test executions** | | |
| Checks total | 99 | - |
| Checks done | 93 | 94% |
| Checks blocked | 6 | 6% |
| **Test status** | | |
| Checks passed | 89 | 96% |
| Checks failed | 4 | 4% |
| **Bugs/improvements** | | |
| Bugs | 2 | - |
| Improvements | 5 | - |

**5.Defects**

|  |  |  |
| --- | --- | --- |
| ID | Description | Priority |
| P2 | Negative numbers for Sell/Buy input fields are accepted | Medium |
| P1 | Server error displays for exceeded limit exchange amount entered within Sell/Buy fields | Low |

**6.Testing results**

* Pass rate is 96%, no critical or high defects found/in progress.
* Some improvements added for the discussion, but those do not block feature release.
* **Functionality can be delivered to the end users.**

**7. Links**

* [Link to filter with defects in bug tacking system]
* [Link to checklist / test cycle with results]